## Slide 1: Sprint 2 Plan
Akshay paluri
Ameen Mahouch
Hyun ho kim
Muhammad anas
Kundan singh mahato

## Slide 2: Sprint Goal
Our goal for Sprint 2 is to complete the System Requirements Specification and write a basic program to demonstrate the RV-8CRL’s automatic mode.

## Slide 3: Product Backlog Items
Backlog Item | Estimate
System Requirements Specification | 15
Basic Movement Program | 17

## Slide 4: Sprint Backlog for SYSTEM REQUIREMENTS SPEC.
Backlog Item | Estimate
Sections 1, 2 | 3
Sections 3, 4 | 3
Sections 5, 6 | 3
Sections 7, 8 | 3
Sections 9, 10 | 3

## Slide 5: Sprint Backlog for basic movement program
Backlog Item | Estimate
Read documentation/manuals | 5
Define a program task | 3
Robot movement – integrating software into robot | 3
Programming | 6

## Slide 6: Sprint Risks
Risk 1: Academic scheduling conflicts (midterm exams, labs, assignments)
  Allocate a good team schedule ahead of time with proper time management.
Risk 2: Lack of resources online to reference, limited only to manufacturer’s manuals
  Contact the manufacturer for any doubts and support. Locate previous team projects for reference.

## Slide 7: Questions?